# Software Test Plan (STP) - Hospital Management System

Project: Hospital Patient Record and Appointment Management System
Version: 1.0
Authors: PES1UG24AM435 Krishna Kaushik Reddy K, PES1UG24AM446 Rolla N Harsha Vardhan, PES1UG24AM458 Amulya P, PES1UG24AM921 Rohan Agarwal
Date: 14-10-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Hospital Patient Record and Appointment Management System (HMS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers authentication and role-based access, patient management, doctor management and availability, appointment booking and management, medical records, administration, data persistence, and the non-functional and security requirements in the SRS. Production deployment, external hospital systems, billing and notifications are excluded.

References: HMS SRS v1.0, HMS SAD v1.0, SE Mini-Project Deliverables Part-2 handout.

Definitions: HMS (Hospital Management System), JWT (JSON Web Token), RBAC (Role-Based Access Control), REST (Representational State Transfer), CI (Continuous Integration), SRS (Software Requirements Specification), SAD (Software Architecture and Design), RTM (Requirements Traceability Matrix), TC (Test Case).

## 2. Test Items

- Authentication module (Authentication Service and RBAC middleware)
- Patient management module
- Doctor management module
- Appointment management module
- Medical record module
- Admin module
- Database layer (MySQL schema and constraints)
- React web frontend
- CI pipeline (GitHub Actions)

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- HMS-F-001 to HMS-F-006: Authentication (register, login with JWT, generic errors, RBAC, logout, deactivated accounts)
- HMS-F-010 to HMS-F-014: Patient profile management and access control
- HMS-F-020 to HMS-F-024: Doctor profile, availability, search and free slots
- HMS-F-030 to HMS-F-036: Appointment booking, no double-booking, viewing, rescheduling, cancellation
- HMS-F-040 to HMS-F-044: Medical record creation, update, patient read-only access, access control
- HMS-F-050 to HMS-F-056: Administration (users, accounts, appointments, overview, audit log)
- HMS-F-060 to HMS-F-063: Data persistence, integrity, atomic operations, backup
- HMS-NF-001: Performance (95% of API requests within 2 s with 50 users)
- HMS-NF-002: Reliability (errors handled without crash)
- HMS-NF-003: Usability (booking in 5 steps or fewer)
- HMS-NF-004: Maintainability (reviewed PRs, CI checks)
- HMS-NF-005: Data integrity
- HMS-NF-006: Compatibility (Chrome, Firefox, Edge)
- HMS-NF-007: Auditability
- HMS-SR-001 to HMS-SR-008: Security requirements

## 4. Features Not to be Tested

- Billing, payments, and email/SMS notifications (out of scope in the SRS)
- Integration with external hospital, pharmacy or laboratory systems
- Production deployment infrastructure and professional penetration testing
- Load above 50 concurrent users
- Internals of third-party libraries and the MySQL server (assumed tested by their maintainers)

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level, Jest)
- Integration tests (REST API with MySQL test schema, Supertest and Postman)
- System tests (end-to-end flows from the SAD sequence diagrams)
- Acceptance tests (SRS acceptance criteria, before the final demo)

Types:
- Functional testing (all HMS-F requirements, positive and negative cases)
- Regression testing (automated suite runs on every pull request in GitHub Actions)
- Performance testing (response time with 50 concurrent users)
- Usability testing (booking walkthrough, error messages)
- Security testing (Section 5.1)
- Compatibility testing (Chrome, Firefox, Edge)

Entry Criteria: Feature merged to main and build passes, test data seeded, test environment ready.
Exit Criteria: 100% of High-priority test cases executed (at least 90% overall), pass rate of at least 95%, 0 Critical or High defects open, all acceptance criteria satisfied.

## 5.1 Security Validation

- Validate password handling (bcrypt hashes only, never returned or logged)
- Validate JWT handling (valid, expired, tampered tokens)
- Role matrix on every protected route (403 for a wrong role)
- Input validation with SQL injection and script payloads
- Verify no secrets in the repository and no sensitive data in logs or error responses
- Verify HTTPS/TLS 1.2+ and CORS configuration for deployment
- Verify audit logging of login events and administrative actions

## 6. Test Environment

Hardware: Developer laptops or desktops running the application locally; no special hardware.
Software: HMS web app v1.0 (React.js frontend, Node.js/Express.js backend), MySQL with a separate test schema, latest Chrome, Firefox and Edge.
Tools: Jest and Supertest (unit and API tests), Postman (API checks), autocannon or k6 (performance), GitHub Actions (CI), GitHub Issues (defect tracking).
Test Data: Seed script with administrator admin1; doctors doctor1 (Cardiology) and doctor2 (General Medicine) with future availability slots; patients patient1 and patient2; one deactivated user; one existing appointment of patient1 with doctor1.

## 7. Test Schedule

Milestones:
- Test plan, test cases and RTM baseline: 14-Oct-2026
- Environment setup (test database, seed script, CI workflow) and dry run: 14-Oct-2026 to 16-Oct-2026
- Sprint 1 test execution: 19-Oct-2026 to 23-Oct-2026 (regression run and 1-minute video on 23-Oct)
- Sprint 2 test execution including integration and end-to-end tests: 26-Oct-2026 to 29-Oct-2026
- Test summary report and final RTM: 29-Oct-2026 to 30-Oct-2026 (freeze on 30-Oct)

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (manual & automated): Test_Cases_HMS.xlsx, 78 test cases
- Test Scripts (Jest, Supertest, Postman collection)
- Test Data (seed script)
- Test Execution Logs (CI run history)
- Defect Reports (GitHub issues labelled bug)
- Requirements Traceability Matrix (SRS Section 8, updated with results)
- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Rohan Agarwal | Prepare plan, test cases and RTM; maintain CI; coordinate execution; report results |
| Test Engineer | Rohan Agarwal with module owners | Design and execute test cases, write integration and end-to-end tests, log defects |
| Developer | Krishna Kaushik Reddy K, Rolla N Harsha Vardhan, Amulya P | Write unit tests for own modules, fix defects, support triage |
| Product Owner | Project Mentor | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in module delivery | Merge to main every few days; use stubs until modules are integrated |
| Late database schema changes | Schema owner announces changes; seed script and tests updated together |
| Short sprints (one week each) | Execute High-priority cases first; automate regression in CI |
| Concurrent booking test is flaky | Use a dedicated test with a unique slot and verify through database constraints |
| Team unfamiliar with test tools | Use only Jest and Supertest for automation; keep Cypress or Playwright optional |

## 11. Assumptions & Dependencies

- SRS and SAD v1.0 are the baseline for expected results
- MySQL test schema and seed script are available before execution
- Each module owner supplies unit tests for their module
- Modules are merged to main before each sprint video
- Internet access is available for GitHub Actions and package installation

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Build on main fails or the test database is unavailable for more than 4 hours
- A blocking defect prevents more than 30% of planned test cases

Resume testing if:
- Blocking defects are resolved and the build passes
- Test environment is restored

## 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases (full matrix with status in SRS Section 8).
Mapping:
- HMS-F-001 (Register patient) → TC-Auth-01, TC-Auth-02, TC-Auth-03
- HMS-F-002 (Login and JWT) → TC-Auth-04, TC-Auth-08
- HMS-F-003 (Generic login error) → TC-Auth-05, TC-Auth-06
- HMS-F-004 (Role-based access) → TC-Auth-07, TC-Auth-09, TC-E2E-04
- HMS-F-005 (Logout) → TC-Auth-10
- HMS-F-006 (Deactivated accounts) → TC-Auth-12
- HMS-F-010 (Patient profile) → TC-Pat-01
- HMS-F-011 (Update profile) → TC-Pat-02, TC-Pat-03
- HMS-F-012 (Profile validation) → TC-Pat-04
- HMS-F-013 (Patient data isolation) → TC-Pat-05
- HMS-F-014 (Doctor and admin view) → TC-Pat-06, TC-Pat-07
- HMS-F-020 (Doctor profile and creation) → TC-Doc-01
- HMS-F-021 (Manage availability) → TC-Doc-02, TC-Doc-06
- HMS-F-022 (Overlap check) → TC-Doc-03
- HMS-F-023 (Search doctors) → TC-Doc-04
- HMS-F-024 (View free slots) → TC-Doc-05
- HMS-F-030 (Book appointment) → TC-Apt-01, TC-E2E-01
- HMS-F-031 (No double-booking) → TC-Apt-02, TC-Apt-03, TC-Int-01
- HMS-F-032 (Booking validation) → TC-Apt-04, TC-Apt-05
- HMS-F-033 (View appointments) → TC-Apt-06, TC-Apt-07
- HMS-F-034 (Reschedule) → TC-Apt-08, TC-Apt-09
- HMS-F-035 (Cancel and status) → TC-Apt-10
- HMS-F-036 (Own appointments only) → TC-Apt-11
- HMS-F-040 (Create medical record) → TC-Rec-01, TC-E2E-02
- HMS-F-041 (Retrieve and update record) → TC-Rec-02, TC-Rec-03
- HMS-F-042 (Patient read-only access) → TC-Rec-05, TC-Rec-06
- HMS-F-043 (Deny unauthorized record access) → TC-Rec-04, TC-Rec-05
- HMS-F-044 (Record validation) → TC-Rec-07
- HMS-F-050 (Admin-only functions) → TC-Adm-01, TC-Adm-02
- HMS-F-051 (List and view users) → TC-Adm-03, TC-Adm-04
- HMS-F-052 (Create accounts) → TC-Adm-05, TC-Doc-01, TC-E2E-03
- HMS-F-053 (Deactivate and reactivate) → TC-Adm-06, TC-Adm-07
- HMS-F-054 (Manage appointments) → TC-Adm-08, TC-Adm-09, TC-E2E-03
- HMS-F-055 (System overview) → TC-Adm-10
- HMS-F-056 (Audit log) → TC-Adm-11, TC-Auth-11
- HMS-F-060 (Persistent storage) → TC-DB-01
- HMS-F-061 (Referential integrity) → TC-DB-02
- HMS-F-062 (Atomic operations) → TC-DB-03
- HMS-F-063 (Backup and restore) → TC-DB-04
- HMS-NF-001 (Performance) → TC-Perf-01
- HMS-NF-002 (Reliability) → TC-Rel-01
- HMS-NF-003 (Usability) → TC-UX-01
- HMS-NF-004 (Maintainability) → TC-Maint-01
- HMS-NF-005 (Data integrity) → TC-Int-01
- HMS-NF-006 (Compatibility) → TC-Compat-01
- HMS-NF-007 (Auditability) → TC-Aud-01
- HMS-SR-001 (Password hashing) → TC-Sec-01, TC-Sec-03
- HMS-SR-002 (JWT signing and expiry) → TC-Sec-02, TC-Auth-08
- HMS-SR-003 (Server-side RBAC) → TC-Sec-04
- HMS-SR-004 (Input validation) → TC-Sec-05, TC-Sec-06
- HMS-SR-005 (HTTPS and CORS) → TC-Sec-08
- HMS-SR-006 (Secret handling) → TC-Sec-07
- HMS-SR-007 (No sensitive data in logs) → TC-Sec-03, TC-Sec-09
- HMS-SR-008 (Audit logging) → TC-Aud-01, TC-Adm-11

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed
- % passed/failed
- Defect density
- Defect aging
- Requirement coverage
- Code coverage of backend modules (target at least 70%)

Reports:
- Execution status after each sprint (CI run history and RTM)
- Final Test Summary Report (30-Oct-2026)

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Rohan Agarwal |  |
| Dev Lead |  |  |
| Product Owner | Project Mentor |  |